Work Allocation:

Tendai

- Task 1

- Implement Adapter + Façade (Task 2)

- Task 4 (UML class diagram + 2 sequence diagrams)

- Task 6 (Testing and Integration)

Munashe

- Implement State + Observer (Task 2)

- Task 3 (1 scenario)

- Task 4 (UML state diagram)

- Task 6 (Testing and integration)

Lesego

- Implement Command + Mediator (Task 2)

- Task 3 (1 scenario)

- Task 5

- Task 6 (Testing and integration)

Suggestions:

- Using the old syntax for pointers (e.g. MyClass* obj…)

Agreed GitHub Branching Strategy

| main |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| dev |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| test/tendai |  |  |  |  | test/munashe |  |  |  |  |  | test/Lesego |  |  |  |
| feat/uml | feat/… | … |  |  |  | … | … | … |  |  |  | … | … | … |

Branches

- main – The final, stable version of the project. It will only be updated at the end of the project once the system has been fully tested and approved.

- dev – The shared development branch where completed and tested work from all team members is integrated.

- test/<member> – Each team member has a separate branch for testing their work.

- feat/<feature> – Used to develop individual features or tasks.

Development Workflow

Each team member develops their assigned feature on a feat/* branch. Once completed, the feature is merged into their respective test/* branch for testing.

After the feature has been tested and verified, it is merged into the shared dev branch. This allows the team to continuously integrate and test the complete system throughout development.

Only when the project is complete and the final version has been tested will dev be merged into main.

For example, if Tendai is working on the UML component:

- Tendai creates feat/uml.

- The feature is developed and committed to feat/uml.

- Once completed, feat/uml is merged into test/tendai.

- The feature is tested on test/tendai.

- Once the feature has been verified, the changes are merged into dev.

This process ensures that unfinished or untested work does not directly affect the stable version of the project.

Pull Requests and Code Review

Pull requests should be used when merging changes between branches. Team members should review changes before they are merged into shared branches.

The recommended merge flow is:

- feat/*  --> test/<member>

- test/<member>  --> dev

- dev --> main

Where possible, at least one other team member should review important changes before they are merged.